AutoAssign AI

Engineering Implementation Plan  ·  v1.0  ·  Single Source of Truth

| Product | AutoAssign AI — Chrome Extension |
| --- | --- |
| Vision | Automatically detect, track and remind assignment deadlines from Gmail with zero manual effort |
| Document status | FINAL — Developer Handover Ready |
| Target release | Phase 1 MVP in 6–8 weeks from start |
| Last updated | Fri Apr 24 2026 |

# 1. Concept Validation

## 1.1 What is validated

- Real, unmet pain point: students miss deadlines buried in email threads — a common, high-stakes problem

- Gmail-first approach is correct: most academic comms land in email before any LMS

- Chrome Extension is the right delivery vehicle: zero install friction, access to Gmail in-browser

- Firebase backend is correct for MVP: removes DevOps burden, real-time sync, free tier covers early users

- AI-based extraction is necessary: deadline language is inconsistently structured ('by EOD next Monday', 'before the lab on Fri', etc.)

## 1.2 Corrections from original plan

The following issues in the original plan have been corrected in this document:

| Original plan | Correction in this document |
| --- | --- |
| Gmail OAuth in Firebase Functions | Gmail OAuth + token management must live in Chrome Extension's background service worker. Firebase receives already-fetched email content — not raw API calls. This reduces latency and avoids token exposure. |
| OpenAI API for all parsing | Use gpt-4o-mini (not GPT-4) with prompt caching. Add regex/heuristic fallback layer to cut API costs by ~60% on simple date patterns. |
| Edge cases mentioned but unplanned | Edge cases (duplicates, vague text, multi-deadline emails, timezone) are architecturally planned in Section 5 with specific handling logic. |
| No deduplication design | Deduplication uses composite hash key: SHA-256(userId + emailId + normalizedDeadline). Prevents re-processing the same email after background sync. |

# 2. Final Technology Stack

| Extension UI | React 18 + Tailwind CSS v3 + Vite (extension build mode) |
| --- | --- |
| Extension APIs | chrome.alarms, chrome.notifications, chrome.identity, chrome.storage.local |
| Backend | Firebase (Firestore + Cloud Functions v2 + Firebase Auth) |
| AI Layer | OpenAI gpt-4o-mini via Firebase Function. Regex fallback in parser.js |
| Gmail | Gmail REST API v1 via Chrome Identity OAuth 2.0 token |
| Calendar sync | Google Calendar API v3 (Phase 4) |
| Deployment | Firebase CLI + Chrome Web Store (Manifest V3) |
| Dev tooling | ESLint, Prettier, Vitest for unit tests, wxt or CRXJS Vite plugin |

# 3. Repository Structure

The repository is a monorepo with two workspaces: extension/ and backend/. Never mix extension and backend code.

autoassign-ai/ ├── extension/ # Chrome Extension (MV3) │ ├── manifest.json │ ├── vite.config.js │ ├── src/ │ │ ├── popup/ # React popup UI │ │ │ ├── index.html │ │ │ ├── App.jsx │ │ │ ├── components/ │ │ │ │ ├── Dashboard.jsx │ │ │ │ ├── AssignmentCard.jsx │ │ │ │ ├── FilterBar.jsx │ │ │ │ └── EmptyState.jsx │ │ ├── background/ │ │ │ └── background.js # Service worker (ONE file only) │ │ ├── services/ │ │ │ ├── gmail.js # Gmail API calls │ │ │ ├── api.js # Firebase backend calls │ │ │ ├── auth.js # chrome.identity OAuth │ │ │ └── storage.js # chrome.storage.local wrapper │ │ └── utils/ │ │ ├── parser.js # Regex/heuristic fallback │ │ └── dateUtils.js # Timezone, relative date │ └── public/ # Static assets (icons) │ └── backend/ # Firebase project ├── functions/ │ ├── index.js # Function entry points │ ├── parseDeadline.js # AI extraction logic │ ├── reminders.js # Scheduled reminder logic │ └── dedup.js # Deduplication hash logic ├── firestore.rules └── firestore.indexes.json

# 4. Database Schema (Firestore)

## 4.1 Collection: users

{ uid: string, // Firebase Auth UID (= Firestore doc ID) email: string, gmailSyncToken: string, // Gmail historyId for incremental sync timezone: string, // e.g. 'Asia/Kolkata' — set on onboarding createdAt: timestamp, lastSync: timestamp }

## 4.2 Collection: assignments

{ id: string, // Firestore auto-ID userId: string, // ref to users doc dedupHash: string, // SHA-256(userId+emailId+isoDeadline) — UNIQUE index title: string, // 'DBMS Assignment — Unit 4' deadline: timestamp, // UTC ISO 8601 subject: string, // AI-extracted or 'Unknown' priority: 'high' ¦ 'medium' ¦ 'low', confidence: number, // 0.0–1.0 from AI response status: 'pending' ¦ 'completed' ¦ 'overdue' ¦ 'snoozed', source: 'gmail' ¦ 'manual', sourceEmailId: string, // Gmail message ID reminders: number[], // ms before deadline: [86400000, 10800000, 3600000] createdAt: timestamp }

## 4.3 Firestore Security Rules (critical — do not skip)

rules_version = '2'; service cloud.firestore { match /databases/{db}/documents { match /users/{uid} { allow read, write: if request.auth.uid == uid; } match /assignments/{docId} { allow read, write: if request.auth != null && request.auth.uid == resource.data.userId; } } }

# 5. AI Extraction Engine

## 5.1 Processing pipeline

Every email goes through three layers in sequence. A layer short-circuits the pipeline if it has sufficient confidence.

| Layer | What it does | Trigger condition | Cost |
| --- | --- | --- | --- |
| 1. Regex parser | Detects explicit date patterns: DD/MM/YYYY, 'March 25', 'next Monday', 'by 11:59 PM' | Always runs first | Free — runs in-browser |
| 2. AI extractor | Sends cleaned email body to gpt-4o-mini with structured output prompt. Returns JSON with title, deadline, subject, priority, confidence. | Regex confidence < 0.8 or vague text detected | ~$0.0001 per email (gpt-4o-mini) |
| 3. Edge case handler | Dedup check, timezone normalisation, multi-deadline splitting, vague text flagging ('ASAP' → priority=high, no deadline set) | Always runs after AI | Free — Firebase Function logic |

## 5.2 AI prompt (exact — do not modify without testing)

System: You are an academic deadline extractor. Extract assignment deadlines from email text. Today's date is {TODAY_ISO}. The user's timezone is {USER_TZ}. Always return valid JSON only — no markdown, no explanation. User: Extract all assignment deadlines from this email. Return a JSON array. Each item must have: title (string), deadline (ISO 8601 UTC string or null), subject (string or null), priority ('high'¦'medium'¦'low'), confidence (0.0-1.0). If multiple deadlines exist, return multiple items. If no deadline is detectable, set deadline to null and confidence below 0.5. EMAIL: {CLEANED_EMAIL_BODY}

## 5.3 Edge case handling rules

| Edge case | Handling |
| --- | --- |
| Multiple deadlines in 1 email | AI returns array; edge case handler creates separate Firestore documents for each item with same sourceEmailId |
| Vague text: 'ASAP', 'soon' | Set deadline=null, priority='high', confidence<0.5. Surface to user with yellow 'No deadline — needs review' badge in dashboard |
| No deadline detected | Drop silently — do not create a document. Log to Firebase Analytics for model improvement. |
| Duplicate email | Check dedupHash before write. If exists, skip. Never update existing records from re-sync (user may have modified status). |
| Timezone differences | All deadlines stored in UTC. Display layer converts to user.timezone using Intl.DateTimeFormat. Prompt always includes user timezone. |

# 6. Authentication & Gmail Flow

## 6.1 OAuth flow (step-by-step)

- User clicks 'Connect Gmail' in popup

- background.js calls chrome.identity.getAuthToken({ interactive: true, scopes: ['https://www.googleapis.com/auth/gmail.readonly', 'https://www.googleapis.com/auth/calendar'] })

- Chrome shows Google OAuth consent screen

- On success, background.js receives access token — store in chrome.storage.local (NOT in Firestore)

- background.js calls Firebase signInWithCustomToken() — backend issues custom token after verifying Google ID token

- All subsequent Gmail API calls use the chrome.identity token; all Firestore calls use Firebase Auth session

## 6.2 Gmail sync strategy

- On first sync: fetch last 50 emails using Gmail search query: label:inbox subject:(assignment OR deadline OR submit OR due)

- On subsequent syncs: use Gmail History API with stored historyId (gmailSyncToken) to fetch only new messages — this is critical for performance

- Sync triggered by: chrome.alarms (every 30 min), user manually pressing 'Refresh', and on extension install

- Before sending to AI: strip HTML tags, quoted reply text, and email footers. Max 2000 characters sent to API to control cost

# 7. Notification & Reminder System

## 7.1 Alarm scheduling logic

Implemented entirely in background.js using chrome.alarms. When a new assignment is saved, three alarms are created:

function scheduleReminders(assignment) { const deadlineMs = new Date(assignment.deadline).getTime(); const offsets = [86400000, 10800000, 3600000]; // 24h, 3h, 1h offsets.forEach(offset => { const fireAt = deadlineMs - offset; if (fireAt > Date.now()) { chrome.alarms.create(`reminder_${assignment.id}_${offset}`, { when: fireAt }); } }); }

## 7.2 Notification content

- 24h before: '📚 Due tomorrow — [Title] · [Subject]'

- 3h before:  '⚠️ Due in 3 hours — [Title]'

- 1h before:  '🔴 Due in 1 hour — [Title]' (requires_interaction: true)

- Each notification has buttons: 'Mark done' and 'Snooze 30 min'

# 8. Chrome Extension Manifest V3

{ "manifest_version": 3, "name": "AutoAssign AI", "version": "1.0.0", "description": "Automatically tracks assignment deadlines from Gmail.", "permissions": ["alarms", "notifications", "storage", "identity"], "host_permissions": [ "https://www.googleapis.com/*", "https://*.firebaseio.com/*", "https://us-central1-YOUR_PROJECT.cloudfunctions.net/*" ], "background": { "service_worker": "background.js", "type": "module" }, "action": { "default_popup": "popup/index.html" }, "oauth2": { "client_id": "YOUR_GOOGLE_CLIENT_ID", "scopes": ["https://www.googleapis.com/auth/gmail.readonly", "https://www.googleapis.com/auth/calendar"] }, "icons": { "16": "icons/16.png", "48": "icons/48.png", "128": "icons/128.png" } }

# 9. Build Phases — Task-by-Task

PHASE 1 FOUNDATION · Week 1–2 · Est. 12–16 dev hours

Goal: Working extension shell, Firebase connected, popup loads dashboard with dummy data.

| Task / Deliverable | Owner | Notes / Acceptance Criteria |
| --- | --- | --- |
| Set up monorepo (extension/ + backend/ folders) | Dev | Use npm workspaces or keep separate. No shared deps. |
| Configure Vite + CRXJS plugin for Chrome Extension build | Dev | Output must be MV3 compatible. Test hot-reload during dev. |
| Create manifest.json with all required permissions | Dev | Exactly as specified in Section 8. No extra permissions. |
| Build popup shell with React + Tailwind | Dev | 4 sections: Urgent, Upcoming, Overdue, Completed. Hardcode 3 dummy assignments first. |
| Initialise Firebase project, enable Firestore + Auth + Functions | Dev | Free tier. Choose region closest to India: asia-south1. |
| Write Firestore security rules (Section 4.3) | Dev | Deploy and test with Firebase emulator BEFORE any real data. |
| Set up chrome.storage.local wrapper (services/storage.js) | Dev | Typed get/set/clear functions. All extension state lives here. |
| Define AssignmentCard component — all 5 status states | Dev | pending, completed, overdue, snoozed, needs-review (vague deadline). Use Tailwind colour classes. |
| Write unit tests for dashboard sorting logic | Dev | Sort: overdue first, then by deadline ascending. Vitest. |
| Phase 1 acceptance: load popup, see dummy cards, no console errors | Dev | Test in Chrome with extension loaded unpacked. |

PHASE 2 AUTH + GMAIL INTEGRATION · Week 3–4 · Est. 16–20 dev hours

Goal: User can connect Gmail, real emails are fetched and displayed raw.

| Task / Deliverable | Owner | Notes / Acceptance Criteria |
| --- | --- | --- |
| Implement auth.js — chrome.identity.getAuthToken flow | Dev | Handle: user denies permission, token expired, offline state. Store token in chrome.storage.local only. |
| Create Firebase custom auth token endpoint (Cloud Function) | Dev | Verify Google ID token → issue Firebase custom token. Use Admin SDK. See: firebase.google.com/docs/auth/admin/create-custom-tokens |
| Implement gmail.js — fetchRecentEmails(token, maxResults=50) | Dev | Query: label:inbox subject:(assignment OR deadline OR submit OR due). Return array of {id, subject, body, date, from}. |
| Implement gmail.js — fetchNewEmailsSince(token, historyId) | Dev | Gmail History API. Store returned historyId in users document for next sync. |
| Write email body cleaner (utils/parser.js) | Dev | Strip HTML (use DOMParser), remove quoted reply blocks (lines starting with >), remove email footers. Truncate to 2000 chars. |
| Background.js: set chrome.alarms to trigger sync every 30 min | Dev | Alarm name: 'gmailSync'. On alarm fire: call fetchNewEmailsSince → send to backend. |
| Background.js: handle token refresh on 401 from Gmail API | Dev | Call chrome.identity.removeCachedAuthToken then getAuthToken again. Retry original request once. |
| Add 'Connect Gmail' onboarding screen to popup | Dev | Show only when no auth token exists in storage. One button. No other UI. |
| Phase 2 acceptance: emails fetched and logged to console, auth persists across browser restarts | Dev | Verify with Network tab that Gmail API calls succeed (200 OK). |

PHASE 3 AI EXTRACTION PIPELINE · Week 5 · Est. 12–14 dev hours

Goal: Email content is parsed by AI, structured assignments are saved to Firestore, and appear in dashboard.

| Task / Deliverable | Owner | Notes / Acceptance Criteria |
| --- | --- | --- |
| Implement regex parser in utils/parser.js (Layer 1) | Dev | Patterns: DD/MM/YYYY, Month DD, 'next [weekday]', 'by [time]', 'due [date]'. Return {deadline, confidence}. |
| Implement parseDeadline Cloud Function (Layer 2 — AI) | Dev | Use exact prompt from Section 5.2. Call OpenAI gpt-4o-mini with response_format: {type: 'json_object'}. Return parsed array. |
| Implement dedup.js — dedupHash generation and check | Dev | SHA-256(userId + emailId + deadlineISO). Query Firestore for existing hash before write. Skip if found. |
| Implement edge case handler (Layer 3) in backend | Dev | Handle all 5 edge cases from Section 5.3 table. Multi-deadline: create separate docs. Vague: set deadline=null, flag needsReview=true. |
| Wire full pipeline: email body → regex → AI → dedup → Firestore write | Dev | Single Cloud Function: processEmail(userId, emailId, cleanedBody). Called by extension background.js. |
| Update extension api.js to call processEmail function | Dev | POST to Firebase Function URL. Handle: network error, 500 from AI, partial success (some emails fail). |
| Update Dashboard to render real Firestore data (real-time listener) | Dev | Use onSnapshot on assignments collection filtered by userId + status. Update local React state. |
| Add 'needsReview' badge to assignments with null deadline | Dev | Yellow badge, 'No deadline found'. Tap to open Gmail thread. |
| Write unit tests for parser.js regex patterns (min. 15 test cases) | Dev | Cover: explicit dates, relative dates, missing deadline, vague text. |
| Phase 3 acceptance: send a real test email, see it appear in dashboard within 2 minutes | Dev | Test with 5 different email formats covering all edge cases. |

PHASE 4 REMINDER ENGINE + CALENDAR · Week 6 · Est. 8–10 dev hours

Goal: Notifications fire at correct times. Assignments can be synced to Google Calendar.

| Task / Deliverable | Owner | Notes / Acceptance Criteria |
| --- | --- | --- |
| Implement scheduleReminders(assignment) in background.js | Dev | Exactly as specified in Section 7.1. Create 3 alarms per assignment. Skip alarms in the past. |
| Implement chrome.alarms.onAlarm listener | Dev | Parse alarmName to get assignmentId and offset. Fetch assignment from local storage. Show chrome.notifications.create(). |
| Implement notification with 'Mark done' + 'Snooze 30 min' buttons | Dev | Use chrome.notifications.onButtonClicked. Mark done: update Firestore status. Snooze: create new alarm for +30 min. |
| Cancel alarms when user marks assignment complete | Dev | Loop through alarm names matching assignmentId and call chrome.alarms.clear(). |
| Implement Calendar sync in services/calendar.js | Dev | POST to Calendar API /events endpoint. Event title: [Subject] — [Title]. Reminder: 1 day before. Store calendarEventId in Firestore doc. |
| Add 'Sync to Calendar' toggle in AssignmentCard | Dev | Only show if assignment has a non-null deadline. On toggle: call calendar.js. Show success/error state. |
| Phase 4 acceptance: notification fires at correct time, 'Mark done' clears the card | Dev | Test by setting a deadline 3 minutes in the future. |

PHASE 5 POLISH, TESTING & CHROME STORE PREP · Week 7–8 · Est. 12–16 dev hours

Goal: Extension is ready for Chrome Web Store submission. Zero critical bugs.

| Task / Deliverable | Owner | Notes / Acceptance Criteria |
| --- | --- | --- |
| Write privacy policy page (required for Chrome Store) | Dev | Host at GitHub Pages or Firebase Hosting. Must state: data collected (email metadata only), not sold, deletion instructions. |
| Add onboarding permission explanation screen | Dev | Before OAuth: explain exactly what Gmail permission is used for. Chrome Store reviewers check this. |
| Implement 'Delete all my data' function | Dev | Required for Chrome Store. Deletes all Firestore documents for userId. Clears chrome.storage.local. |
| Test on 5 different Gmail account types (student, personal, institute) | Dev | Verify sync, parsing, and notifications work on each. |
| Performance check: sync must complete in under 5 seconds for 50 emails | Dev | Profile Cloud Function cold start time. Use Firebase emulator for local speed testing. |
| Error state UI: no internet, API error, no emails found | Dev | Each case needs a clear, actionable message. No raw error objects shown to user. |
| Package extension for Chrome Store: create zip of dist/ folder | Dev | Run vite build, zip output. Do NOT include node_modules or .env files. |
| Submit to Chrome Web Store with screenshots + store listing copy | Dev | Category: Productivity. Screenshots required: 1280×800. Review takes 3–7 days. |

# 10. Critical Developer Constraints

## Must-follow rules for Chrome Store approval

- NEVER store Gmail access tokens in Firestore. Only in chrome.storage.local

- NEVER read email body content in Firebase Functions — only cleaned, truncated text passed from extension

- The extension must work offline (show cached data) when network is unavailable

- All user data must be deletable — implement the delete endpoint before submitting

- Manifest V3: background.js is a service worker, not a page — no DOM access, no persistent variables between events

## MV3 Service Worker gotchas

- Service workers terminate after ~30 seconds of inactivity. Do not store state in JS variables — use chrome.storage.local for everything that must persist between events

- chrome.alarms persist across service worker restarts — safe for long-term scheduling

- chrome.identity tokens may expire. Always handle 401 errors with a token refresh before failing

- No XMLHttpRequest in service workers — use fetch() only

## Firebase cost controls

- Enable Firebase Budget Alerts at $5 and $20 in GCP console

- Add OpenAI API spend limit: $10/month cap in OpenAI dashboard

- Use gpt-4o-mini — NOT gpt-4o or gpt-4-turbo. Cost difference is 20x

- Skip AI call if regex confidence > 0.8 — estimated 60% of emails have explicit dates

# 11. Scalability Roadmap

| v1.0 (this plan) | Gmail + AI parsing + Chrome Extension dashboard + Notifications + Calendar sync |
| --- | --- |
| v1.5 | PDF attachment parsing using pdf.js in background worker. Extracts deadline text from attached assignment PDFs. |
| v2.0 | Google Classroom API integration. Requires separate OAuth scope and app verification (Classroom scope is restricted — apply early). |
| v2.5 | Web dashboard (Next.js) for users who want a full-screen view. Firebase auth shared with extension. |
| v3.0 | AI study planner: given all deadlines, auto-generate a revision schedule using available free time slots from Google Calendar. |
| v3.5 | Mobile app (React Native) using same Firebase backend. Notifications via FCM instead of Chrome Alarms. |

# 12. Developer Handover Checklist

Before handing to a new developer or going into production, verify every item below:

| Done | Item |
| --- | --- |
| ☐ | Firestore security rules deployed and tested with emulator |
| ☐ | chrome.storage.local is the ONLY place OAuth tokens are stored |
| ☐ | Deduplication hash prevents duplicate assignments on re-sync |
| ☐ | All 5 edge cases (vague, no deadline, duplicate, multi, timezone) are handled |
| ☐ | Unit tests cover parser.js with 15+ test cases |
| ☐ | Privacy policy URL is live and linked in manifest and Chrome Store listing |
| ☐ | Delete all data function is implemented and tested |
| ☐ | OpenAI API spend cap is set ($10/month) |
| ☐ | Firebase Budget Alert is set ($5 and $20) |
| ☐ | Extension tested on Chrome stable, Chrome Canary, and Edge (Chromium) |
| ☐ | Onboarding screen explains Gmail permission before OAuth is triggered |
| ☐ | Error states (offline, API fail, no emails) all show user-friendly messages |
| ☐ | Build produces clean dist/ folder with no .env or source map files |

— End of Document —